# RISKPAL: OFFICIAL PROJECT HANDOVER DOCUMENT

| # SOFTWARE PROJECT HANDOVER DOCUMENT |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ### ORGANISATION |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT NAME |  |  | Frontend Mobile Development |  |  |  |  |  |  |  |  |
| CLIENT |  |  | RiskPal |  |  |  |  |  |  |  |  |
| PROPOSAL VERSION NO. |  |  | 1 |  |  |  |  |  |  |  |  |
| CLIENT POINT OF CONTACT |  |  | Colin Pereira |  |  |  |  |  |  |  |  |
| ### ORGANISATION CONTACT INFO |  |  |  |  |  |  |  |  |  |  |  |
| NAME |  |  | Colin |  |  |  |  |  |  |  |  |
| PHONE |  |  | 00447595219785 |  |  |  |  |  |  |  |  |
| EMAIL |  |  | colin.pereira@riskpal.co.uk |  |  |  |  |  |  |  |  |
| COMPANY ADDRESS |  |  | Registered address: 58 Victoria Road, Woodbridge, Suffolk, England, IP12 1EL |  |  |  |  |  |  |  |  |
| DATE PREPARED |  |  | 28th January 2025 |  |  |  |  |  | AUTHOR: Lauren Collings |  |  |
| PROJECT MANAGER |  |  | Emily Morris |  |  |  |  |  |  |  |  |
| BEGIN DATE: 31st January 2025 |  |  | END DATE: 25th April 2025 |  |  |  |  |  | PROJECT DURATION: Phase 1: 12 weeks (2 weeks design, 8-10 dev) Phase 2: estimated 7 weeks for dev |  |  |
| ### PROJECT TEAM (chilliapple) |  |  |  |  |  |  |  |  |  |  |  |
| NAME / TITLE |  |  | PHONE |  |  |  |  |  | EMAIL |  |  |
| Emily Morris/ Project Manager |  |  | 01732 753 151 |  |  |  |  |  | emily@chilliapple.co.uk |  |  |
| Vipin Aggarwal/ CTO |  |  | Contactable via email or Skype |  |  |  |  |  | vipin@chilliapple.co.uk |  |  |
| Shailendra Sharma/ Business Analyst |  |  | Contactable via email or Skype |  |  |  |  |  | shailendra@chilliapple.co.uk |  |  |
| Spencer Komodorou/ Designer |  |  | 07941 925 465 |  |  |  |  |  | spencer@chilliapple.co.uk |  |  |
| Ravi Kumar/ Team Leader |  |  | Contactable via email or Skype |  |  |  |  |  | ravi.kumar@chilliapple.co.uk |  |  |
| Rishabh Wahi |  |  | Contactable via email or Skype |  |  |  |  |  |  |  |  |
| Helena Marshall/ Head of Client Services |  |  | 01732 753 112 |  |  |  |  |  | helena@chilliapple.co.uk |  |  |
| ### STAKEHOLDERS CLIENT SIDE |  |  |  |  |  |  |  |  |  |  |  |
| Colin Pereira |  |  |  |  |  |  |  |  |  |  |  |
| ### PROJECT |  |  |  |  |  |  |  |  |  |  |  |
| INTRODUCTION ¦ Description without Requirement Details |  |  |  |  |  |  |  |  |  |  |  |
| RiskPal’s founders, David and Colin, met when working as risk consultants at the BBC in 2004. Based on years of experience (and frustrations) with writing thousands of risk assessments, in late 2017 they first discussed developing an easier digital risk assessment process. Soon realising that running a consultancy and developing a SaaS (Software-as-a-Service) platform was quite a lot of work, Tom joined the team in 2018, bringing with him experience managing several different risk management services. The team has more than 50 years of professional risk management experience. RiskPal has been based on the team’s own extensive experiences, user feedback, and expectations around future trends in risk assessment, travel safety, and health and safety. |  |  |  |  |  |  |  |  |  |  |  |
| BACKGROUND ¦ What Led to the Necessity of This Project? |  |  |  |  |  |  |  |  |  |  |  |
| The purpose of this scope of work is to outline the frontend development responsibilities for chilliapple in creating the RiskPal mobile application. The initial focus will be on delivering Milestone 1 and Milestone 2, aligning with the outlined specifications provided by RiskPal. A detailed scope for subsequent milestones will follow upon the approval of the Functional Specification Documents (FSDs). - Provide a mobile-friendly interface for users to complete simplified risk assessments while away from their desktops. - This includes ensuring an app store download process that enables authentication from the web application and passcode/biometric set up. - Allow users to view and duplicate past risk assessments via a personal register accessible through the mobile app. - Ensure seamless integration with RiskPal’s existing AngularJS and Node.js platform. This initial mobile app project has been specifically requested and commissioned by a client of RiskPal, so this is a good test for the company to trial how the mobile app works and how it can be developed more in the future. |  |  |  |  |  |  |  |  |  |  |  |
| RESOURCE REQUIREMENTS |  |  |  |  |  |  |  |  |  |  |  |
| Frontend App: React Native or Flutter Chilliapple is flexible in developing the app in either Flutter or React Native technology. They both offer the same benefits and will allow the app to be compatible with iOS & android. Exclusions - Backend development, API creation, or database modifications are outside the scope of this document and are assumed to be handled by RiskPal’s internal or third-party team. |  |  |  |  |  |  |  |  |  |  |  |
| ### FEE SUMMARY |  |  |  |  |  |  |  |  |  |  |  |
| PHASE ONE |  |  | HOURS |  |  | RATE £PH |  |  | TOTAL |  |  |
| Milestone 1 & 2 Mobile app development, risk assessment form login |  |  | 160 |  |  | £80ph |  |  | £12,800 |  |  |
| PHASE TWO |  |  | HOURS |  |  | RATE £PH |  |  | TOTAL |  |  |
| Milestone 3 & 4 Notifications, Deeplinking (80hours)& risk assessment register (48 hours) |  |  | 128 |  |  | £80ph |  |  | £10,240 |  |  |
| ESTIMATED DATA STORAGE |  |  |  |  |  |  |  |  |  |  |  |
| IMPLEMENTATION (THIRD PARTY) COSTS |  |  |  |  |  |  |  |  |  |  |  |
| FEE SCHEDULE |  |  |  |  |  |  |  |  |  |  |  |
| 30% Deposit Payment 1 (Raised upon signing contract, due on receipt); £7,887 + VAT. 40% Payment 2 (Raised upon completion of a mid-project milestone TBD, 7-day payment terms); £10,516 + VAT. 30% Payment 3 (Raised upon completion of the project, 7-day payment terms); £7,887 + VAT. Total:; £26,290 + VAT. |
| ### SCOPE OF WORK ¦ What Does the Project Entail? What Are the Delivery Methods? *Scope of work is not finalised, this will be confirmed after deigns and FSDs are complete* |  |  |  |  |  |  |  |  |  |  |  |
| Milestone 1: Essential Information Risk Assessment - Key Features: - Render the Essential Information page of risk assessments in a mobile-friendly format. - Implement free-text entry fields for users to answer specific questions created by the template author. - Enable dynamic question duplication, allowing users to add additional fields as needed. - Allow template creators to toggle approval requirements during the template customisation stage. This is pending a design review by Chilli Apple as the existing workflow maybe suitable for a mobile application. - Frontend Tasks: - Develop responsive UI components for risk assessment templates, ensuring usability on various mobile devices. - Build form handling features, including free-text fields, dropdowns, and duplicable question fields. - Integrate notification banners for disclaimer messages at the beginning of the assessment. Milestone 2: Personal Risk Assessment Register - Key Features: - Enable users to view their personal risk assessment register. - Allow users to duplicate and edit past risk assessments marked as mobile-friendly. - Notify users via push notifications for updates related to approvals or required actions on risk assessments. - Frontend Tasks: - Design and implement a user-friendly personal register interface, displaying past assessments in a chronological and searchable manner. - Create functionality for users to copy approved risk assessments, pre-populating editable fields where applicable. Milestone 3: Updates - Key features: - Enable users to send an update from mobile app that is stored in update depository in risk register. - Users need to be able to attach PNGs, PDFs, JPEGs and audio and video files to update. - Users can share location on the app - Frontend Tasks - Design and implement a user-friendly update functionality and ensure app can upload photos, audio and videos. Milestone 4: Push Notifications and deep link - Key features: - Notify users via push notifications for updates related to approvals or required actions on risk assessments. - Frontend Tasks - Build a notification centre within the app, linked to push notification services. - Ensure notification has deep linking functionality. |  |  |  |  |  |  |  |  |  |  |  |
| ### PROJECT DELIVERABLES ¦ What Are the Deliverables of This Software Project? How Will You Measure Success? |  |  |  |  |  |  |  |  |  |  |  |
| - Timeframes: - Milestone 1 & 2 must be launched in April 2025 - Technology Considerations: - Evaluate and implement a frontend framework suitable for hybrid or native app development, ensuring compatibility with the AngularJS/Node.js platform. - Collaborate with the backend team to confirm API readiness and data flow requirements. - Integration with RiskPal’s Platform: - Seamlessly connect via API with the existing database (MongoDB) hosted on AWS for data storage and retrieval. - Ensure frontend elements align with existing RiskPal brand guidelines and functionality standards. - Testing and QA: - Conduct thorough testing to ensure frontend components are responsive and error-free across devices. - Test API integrations for accurate data exchange between the mobile app and the RiskPal platform. - Transparency: - RiskPal want us to be completely transparent throughout the project and be open if we have concerns about the timeframe or if we disagree with any suggestions made by stakeholders within the organisation as well as from their existing backend team. Being transparent and building that relationship with RiskPal will only help us get more work and build a trustful relationship. Login Suggestions For the login process, we suggest the following options: - Using Existing Web Login Credentials: - The app can use the same login credentials as the web platform. - When a user enters their credentials, the app will send a request to an API. - The backend team can verify the details and return a response: - True: If the credentials are correct, granting access. - False: If the credentials are incorrect, denying access - This approach ensures the login process functions the same way as it does on the web. - QR Code-Based Login: - As suggested, the backend team can generate a unique QR code for each user and associate it with their account. - The user logs in via the web, retrieves their QR code, and uses the app's scanner to scan the QR code. - Upon successful scan, the user will be logged into the app. Security Consideration: - To enhance security for the QR code login option, users must first log in to their web account to access their QR code. |  |  |  |  |  |  |  |  |  |  |  |
| ### CONCERNS & ASSUMPTIONS |  |  |  |  |  |  |  |  |  |  |  |
| Concerns - API Availability: There is a possibility of delays in receiving APIs from the backend team, this could impact development timelines, and developers may need to either focus on other tasks or face downtime. - SSO and BYOD Exclusion: Single Sign-On (SSO) and Bring Your Own Device (BYOD) functionality are not included in the current scope. Implementing these features would require a more extensive system, including an admin panel for device management and the ability to remotely wipe app data. Chilliapple are happy to discuss and collaborate on an alternative solution with the backend team. - Backend Team Collaboration: There may be a need to assist the client’s backend team during the project, depending on their requirements and the API integration process. Assumptions - API Delivery: All APIs necessary for the frontend mobile app will be provided by the client’s backend development team prior to chilliapple starting the development. All APIs must be accompanied by support documentation - Design Finalisation: All designs and screens will be finalised and approved before the start of development to ensure a smooth workflow. |  |  |  |  |  |  |  |  |  |  |  |
| ### CRITERIA FOR COMPLETION ¦ What Is Required to Occur for a Completed Project? |  |  |  |  |  |  |  |  |  |  |  |
| ### Completed functionality and sign off to launch milestones 1 & 2 ### Correct APIs to be provided and seamlessly integrated to the mobile app ### Set up of app store logins and successful launch meeting iOS and Android criteria ### User friendly design ### Full QA and UAT complete |  |  |  |  |  |  |  |  |  |  |  |
| ### DELIVERABLE MATERIALS ¦ What Is the Final Product to Be Supplied to the Client? |  |  |  |  |  |  |  |  |  |  |  |
| The deadline for the end of April is to deliver the following: - Successfully launch milestones 1 & 2 after completion of thorough testing - Apart from the launch will ensure that all backend APIs are seamlessly integrated and have been signed off by the backend team - Mobile responsive app screens - User friendly user journey - Confirm login journey with Colin and Peter (CTO) - Mobile app must be compatible in offline mode |  |  |  |  |  |  |  |  |  |  |  |
| ### STAKEHOLDERS |  |  |  |  |  |  |  |  |  |  |  |
| SOFTWARE TEAMS AFFECTED |  |  | CTO: Peter Wallqvist peter@wallqvist.com |  |  |  |  |  |  |  |  |
| NON-SOFTWARE TEAMS AFFECTED |  |  | Co-Founder: Colin Pereira Co-Founder: David Holley COO: Tom Bacon |  |  |  |  |  |  |  |  |
| CUSTOMERS |  |  |  |  |  |  |  |  |  |  |  |
| POTENTIAL/OTHER |  |  | Third-party contacts |  |  |  |  |  |  |  |  |
| ### OPERATIONS & SUPPORT |  |  |  |  |  |  |  |  |  |  |  |
| COMMUNICATION PLAN |  |  |  |  |  |  |  |  |  |  |  |
| Confirm what the communication plan would look like e.g. how many touch points will there be throughout the project and what days should there be a project call Colin is in the UK at least once every 2 months, so arranging F2F meetings where possible will be a key part of the communication plan. |  |  |  |  |  |  |  |  |  |  |  |
| QUALITY MANAGEMENT PLAN |  |  |  |  |  |  |  |  |  |  |  |
| At each milestone, chilliapple will provide RiskPal Limited with a link to download the demo application. For iOS devices, chilliapple will require any UDIDs which need to be provisioned so that the build can be installed. Each build will be tested internally, first by the QA Manager and then the Project Manager, prior to delivery. All feedback points will be noted by the Project Manager, who will send to RiskPal to review before passing on to be actioned by the dev team. In order to deliver the project on time, chilliapple will limit RiskPal to 2 rounds of feedback per milestone. If any additional feedback rounds are needed, then RiskPal must acknowledge the impact this can have on the timeline and the project will be put at risk. chilliapple is in its own right to charge for additional feedback loops depending on the level of work required. Any further changes can be requested during the final feedback round on completion of the scope of work. Chilliapple will ask RiskPal to review any changes to the app and approve them before submitting them to the app stores. Chilliapple will submit the app to the play stores i.e. Google & Apple, once they are approved the app will be live. Typically, approval takes approximately 12 hours. Should any adjustments be required to meet updated store regulations, chilliapple will promptly address and implement the necessary changes to ensure the app is approved and ready to go live. |  |  |  |  |  |  |  |  |  |  |  |
| POSSIBLE KNOWLEDGE GAPS |  |  |  |  |  |  |  |  |  |  |  |
| REGULATORY COMPLIANCE - VIPIN |  |  |  |  |  |  |  |  |  |  |  |
| For the authentication we generally use OAuth 2.0 or JWT with token expiration and refresh mechanisms (It will reduce the risk of token misuse) - There is one policy in mobile application "HTTP Strict Transport Security" which will restrict the use of non-secure HTTP request. - For login/signup (which are basically non-authenticated API's) we would prefer to use captcha (Google recaptcha). - We can implement Rate Limit on API's so that the number of requests made by a user to server in a given time frame can be restricted. If you are using express framework, you can use plugin "express-rate-limit" - CORS policy should be integrated so that we have access to trusted domains only - Logging of API requests and responses should be integrated on the backend side. There are so many plugins for it: Winston, Morgan, etc - For additional security, client can use Helmet.js to implement security-related HTTP headers like CSP, X-Frame-Options, etc - All the API responses should be in JSON format. App store submission requirements? |  |  |  |  |  |  |  |  |  |  |  |
| ### TIMELINE ¦ Project Begin and End Dates, Approximate Delivery of Major Events |  |  |  |  |  |  |  |  |  |  |  |
| Discovery Meeting: 31st January Design Meeting: 5th Feb Timeline (will be finalised after designs) - Milestone 1: Target delivery by April 25, 2025. - Milestone 2: Target delivery by April 25, 2025 - Milestone 3: Target delivery by July 28, 2025 - Milestone 4: Target delivery by July 28, 2025 |  |  |  |  |  |  |  |  |  |  |  |
| ### DEFINITIONS ¦ Define Any Unique Language Used (Optional) |  |  |  |  |  |  |  |  |  |  |  |
| ### SERVICES ¦ SERVICE COORDINATION |  |  |  |  |  |  |  |  |  |  |  |
| DEV RESPONSIBILITIES |  |  |  |  |  |  |  |  |  |  |  |
| - Frontend development only - Provide a document of the APIs required from backend team - Providing advise on setting up app accounts and ensure that procedures have been outlined from the start so it is clear to RiskPal what the expectations of the projects are |  |  |  |  |  |  |  |  |  |  |  |
| PM RESPONSIBILITIES |  |  |  |  |  |  |  |  |  |  |  |
| CLIENT RESPONSIBILITIES |  |  |  |  |  |  |  |  |  |  |  |
| - Provide full access to Riskpal’s codebase - Provide API endpoints |  |  |  |  |  |  |  |  |  |  |  |
| MUTUAL RESPONSIBILITIES |  |  |  |  |  |  |  |  |  |  |  |
| - Testing |  |  |  |  |  |  |  |  |  |  |  |
| THIRD PARTY RESPONSIBILITIES |  |  |  |  |  |  |  |  |  |  |  |
| ### PROJECT RISKS (To be completed with PM & Dev team) |  |  |  |  |  |  |  |  |  |  |  |
| ISSUE / RISK |  |  | MITIGATION / CONTINGENCY |  |  |  |  |  |  |  |  |
| ### COMMENTS & APPROVAL |  |  |  |  |  |  |  |  |  |  |  |
| COMMENTS |  |  |  |  |  |  |  |  |  |  |  |
| ### AUTHORISATION |  |  |  |  |  |  |  |  |  |  |  |
| BDM/BDE SIGNATURE |  |  |  |  |  |  |  |  |  |  |  |
| PM SIGNATURE |  |  |  |  |  |  |  |  |  |  |  |
| CTO SIGNATURE |  |  |  |  |  |  |  |  |  |  |  |
| TEAM LEADER (DELHI) SIGNATURE |  |  |  |  |  |  |  |  |  |  |  |
| HEAD OF CLIENT SERVICES SIGNATURE |  |  |  |  |  |  |  |  |  |  |  |
| OFFICIAL HANDOVER DATE |  |  |  |  |  |  |  |  |  |  |  |