# Project brief

# Quality Assurance Team

Testing Phases:

- Unit testing of frontend components.

- API integration testing with RiskPal backend.

- User acceptance testing (UAT) with stakeholders.

- Compatibility testing across devices (iOS & Android): Mention compatible Devices and exceptions

- Browser: Mention list of browsers and their versions

- OS versions

- Performance Testing: Page Speed testing using Google Page Speed. (Any other tool if required will be paid by the client.)

Feedback Process:

- Two rounds of feedback per milestone.

App Store Submission:

- App Store & Google Play compliance checks.

- Submission process & approval timeline (~12 hours post-submission).